# Test Plan – Microsoft Teams Meeting

## Test Plan Identifier

microsoft_teams_meeting_tp_001

## Introduction

The purpose of this test plan is to verify the functionality and usability of Microsoft Teams Meeting features. Testing ensures users can create, join, schedule, and manage meetings successfully without errors.

## Test Items

Create Meeting button
Join Meeting link
Microphone control
Camera control
Screen sharing
Meeting chat
Participant list
Schedule meeting option
Leave meeting button

## Features To Be Tested

Meeting creation
Meeting joining functionality
Audio and video controls
Screen sharing functionality
Meeting chat
Participant management
Meeting scheduling
Notification alerts

## Features Not To Be Tested

Third-party integrations
External application plugins

Admin functionality

## Approach

Black Box Testing
Automation Testing using Selenium / Playwright
Functional Testing
UI Testing

## Item Pass / Fail Criteria

Total Test Cases: 70

Maximum testcases should pass

## Suspension Criteria and Resumption Requirements

Testing will be suspended if:
- Server becomes unavailable
- Audio/video services fail
- Meeting service crashes
- Environment setup issues occur

Testing will resume after:
- Stable build is deployed
- Critical issues are fixed
- Environment becomes available

## Test Deliverables

Test Plan Document
Test Cases
Bug Report
Test Execution Report
Test Summary Report
Automation Scripts
Defect Analysis Report

## Environmental Needs

Software Requirements:
- Windows 10/11
- Microsoft Teams Application
- Chrome / Edge Browser
- Selenium / Playwright
- Stable Internet

Hardware Requirements:
- Minimum 8 GB RAM
- Webcam and Microphone
- Headphones/Speakers

## Responsibilities

Testing Team: Functional Testing
Development Team: Bug Fixing
QA Lead: Review and Reporting

## Staffing and Training Needs

Minimum Team Size: 4 Members
Maximum Team Size: 6 Members
Automation Tool Training: 1 Month

## Schedule

Requirement Analysis: 2 Days
Test Case Preparation: 3 Days
Test Execution: 6 Days
Bug Retesting: 2 Days
Final Report Submission: 1 Day

## Risks and Contingencies

Network issues
Server downtime
Audio/video lag
Meeting disconnection problems

## Approvals

QA Manager
Project Lead